Client Meeting Minutes

Wiki link: https://github.com/ViswasS/GDP_Group_02/wiki/Client-Meeting-Minutes-2

1. Attendees

Viswas Setty

Himaja Kaishetty

Vamshi Krishna Balupari

Tharun Guda

Professor Mark Chai

2.Meeting Agenda

- Clarify dataset acquisition progress.

- Discuss challenges faced in defining disease scope.

- Understand expectations for the upcoming demo.

- Confirm documentation requirements for the further procedure.

3. Questions Asked & By Whom

Viswas: Are we on the right track with focusing on skin conditions, or do we need to broaden the scope?

Himaja: If datasets are hard to source, can we use synthetic or augmented data for the prototype?

Vamshi Krishna: What level of technical implementation is expected in the next presentation?

Tharun: Do we need to prepare evaluation metrics for the models at this stage?

4. Answers Given & By Whom

Professor: Continue with skin conditions for now; expanding too early will dilute focus.

Professor: In the early stages, it is acceptable to utilize synthetic or augmented datasets to illustrate the concept, as long as it is clear they do not represent the final production data.

Professor: The next demo should focus more on clear workflows and conceptual clarity rather than full implementation.

Professor: Evaluation metrics can be noted but don’t need to be deeply implemented yet.

5. Actionable Items (What to Show the Client Next)

- Narrow disease scope and finalize a small set of conditions.

- Research synthetic dataset generation/augmentation methods for prototype use.

- Prepare workflow diagrams showing data flow and model integration.

- Add a section on planned evaluation metrics for later phases.

6. Next Meeting Timeline:

Date: 09/17/2025, Time: 09:00 AM, Location: In-person