List of Proposed Prototypes

Wiki Link: https://github.com/ViswasS/GDP_Group_02/wiki/List-of-Proposed-Prototypes-Iteration-2

1) Symptom Input Prototype (Mobile/Web)

Scope:

- Questionnaire with fields: durationDays (number), pain (0–10), itch (0–10), recurrence (yes/no), free-text description.

- Client-side validation; values stored in app state and persisted to a local stub.

Acceptance Criteria:

- User can fill out and save the form without any errors.

- Data persists across a page refresh/app relaunch (local stub).

- Visible JSON/log proof of saved structure.

Demo Evidence:

- Screen recording: fill form → save → refresh → fields restored.

2) Image Upload Prototype

Scope:

- Capture from camera or pick from gallery, JPG/PNG format, preview before submit.

Acceptance Criteria:

- Selected image renders in preview.

- Basic checks: file type, max size info message.

- Stored reference (local URI or Storage URL) attached to the case.

Demo Evidence:

- Screen recording: select image → preview → proceed.

3) Mock AI Result(No yet Finalized)

Scope:

- Use mockInfer() to compute severity (low/moderate/high) + recommendation (“Monitor at home” / “Seek care”) within ~5-10s.

Acceptance Criteria:

- Submitted questionnaire with image produces result screen.

- Result shows severity, condition text, short notes.

- Response time ≤ 10s.

Demo Evidence:

- Screen recording: submit → result.

4) Doctor Portal

Scope:

- Mock demo login.

- Case list with patient initials, case ID, severity, recommendation.

- View of a case with image preview, AI notes, and Override (sets new recommendation).

Acceptance Criteria:

- At least 3 demo cases render consistently.

- Clicking a case opens a detail pane where data is mapped correctly.

- Override action updates case status/recommendation.

Demo Evidence:

- Screen recording: login → list → detail → override → list reflects change

5) Triage Report Preview (Screen/PDF)

Scope:

- Structured report view displaying symptoms, image thumbnail, severity, recommendation.

- Optional “Download PDF” (simple HTML→PDF or print-to-PDF)

Acceptance Criteria:

- Contents of the report match stored data for the case selected.

- Layout readable on mobile and desktop.

Demo Evidence:

- Screenshot of report + (optional) exported PDF.

6) Database & Seed Data (MySQL)

Scope:

- Provide edgecare_triage_db.sql or Firestore seed data script for the following: User, Patient_Profile, Doctor_Profile, Questionnaire, Triage_Case, Triage_Result.

- 5–10 realistic dummy rows with valid foreign keys.

Acceptance Criteria:

- Script executes without errors.

- FK checks pass.

- Sample SELECTs demonstrate joins: patient → case → result.

Demo Evidence:

- SQL screenshots - table list, row counts, join query result

Timeline (Weeks → Deliverables)

- Week 1–2: Symptom form + Image upload

- Week 3: Mock AI result integration

- Week 4: Doctor portal (list + detail + override)

- Week 5: Report preview + seed data + polish

- Week 6: Demo run, screenshots, wiki tidy-up

Out-of-Scope

- Real clinical model training & on-device TFLite integration.

- EHR integration, e-prescribe, multilingual production rollout Security hardening beyond basic demo auth.